## Slide 1: District UPDATE Webinar March 2019

## Slide 2: Agenda
Project Updates
Support Updates
Items in Development
Integration Updates
Actionable Data Updates
MI School Data
Q&A

## Slide 3
 | Live | In-Process | Total
Districts | 275 | 204 | 479
Districts % | 31% | 23% | 54%
Students | 579,768 | 419,150 | 998,918
Students % | 38% | 28% | 66%
Participation – May 2018
972
SIS
Food
MiLearn
Dashboards
3.5
Systems Integrated per District

## Slide 4
 | Live | In-Process | Total
Districts | 431 | 183 | 614
Districts % | 49% | 21% | 70%
Headcount | 1,034,401 | n/a | n/a
Students | 942,514 | 242,868 | 1,185,382
Students % | 62% | 17% | 78%
Current Participation
2447
SIS
Food
MiLearn
Dashboards
5.7
Systems Integrated per District

## Slide 5: March – Support Updates
Kevin Bullard, Data Integration Support Manager

## Slide 6
6
Support Structures
    Onboarding guide and status spreadsheet
    Data Quality
    Benefits of M-STEP, EEM
    Preview Edupaths

## Slide 7
7
Support Structure –
Onboarding guide, CEPI Map, Status Spreadsheet
www.midatahub.org
CEPI Map
Participation #’s
MiDataHub Onboarding Guide
ISD and District Status

## Slide 8
8
Support Structure –
Onboarding Guide & Status Spreadsheets
Data Hub Onboarding Guide
ISD and District Status Worksheet
ISD Status
District Status

## Slide 9: Support Structure – Data Quality
At A Glance Report
Data Hub Cockpit
Reports > View District Reports > Data Quality

## Slide 10: Support Structure – Data Quality – Manage Custom exports
Data Validation Queries
WWW.MIDATAHUB.ORG > Support > Validation Queries
There are multiple validation scripts to choose from, some will pull student level information so proceed with caution. All scripts can be run directly within the data hub cockpit.
Locate query, copy and paste
Data Hub Cockpit
Click Reports > Manage Custom Exports
Select current category or create a new export
Copy and paste query in query window and follow next steps.

## Slide 11: Support Structure – Data Quality – Manage custom exports
There are multiple ways to download the data for reviewing.
CSV, TXT, etc.
If you would like further support on this functionality please reach out to the support team at support@midatahub.org

## Slide 12: Support Structure – MSTEP & EEM
If you would like further support on this functionality please reach out to the support team at support@midatahub.org
  M-STEP –
  This API integration allows for M-STEP results to be transferred from MDE’s data systems to your MiDataHub database, where it can be used in dashboards, exports and other data systems that your district uses.
  The integration will check for new data on a daily basis, so you will get state assessment data the next day for new students that enroll in your district.
Currently 15-16/16-17
Anticipating 17-18 data later this month
Future WIDA/MiAccess, PSAT
Vendors to ingest - Illuminate, Eidex, SAS EVAAS, etc.
MICIP - MDE SIP tool
Ability to export using export tool
SIS vendors to potentially ingest the data nightly
WWW.MiDataHub.org
Support > Vendor Resources

## Slide 13: Support Structure – MSTEP & EEM
If you would like further support on this functionality please reach out to the support team at support@midatahub.org
  Educational Entity Master (EEM) –
  This API integration allows state building information to flow from CEPI’s data store to MiDataHub for your district.
    Prepares your district to run MSDS (state reporting) error checks and eventually the ability to submit state reporting directly from MiDataHub.
WWW.MiDataHub.org
Support > Vendor Resources

## Slide 14: Support Structure – Edupaths
  Edupaths – MiDataHubs 101
  Course walks through different learning objectives on
  the Michigan Data Hubs.
  Topics covered include:
    What is MiDataHub
    Signing an Agreement
    Navigating the Data Hub Cockpit
    Running reports
    Creating Integrations (API, Inbound, Outbound)
  Future training modules will include navigating dashboards,
  creating and managing custom exports, and much, much, more!
  Please keep an eye out from Edupaths, MiDataHub Newsletter, @MiDataHub (Twitter), and www.midatahub.org for the announcement when this course will be available (Anticipating by April 1, 2019)

## Slide 15: ITEMS IN Development

## Slide 16: Development Process
DV
Development testing environment (Double Line Partners)
QA
MiDataHub testing environment (KRESA, non SSO)
ST
Staging environment (KRESA, with SSO)
PROD
Production Environment (All 5 Hubs)

## Slide 17
Feature | Timeline
EEM Data Use Functionality – Update various pieces of data (school name, grade levels) with official EEM values | 4/1 to DEV
Assessment API – Ability to load most recent M-STEP data directly from MDE to MiDataHub ODS | 3/15 to PROD
Feature Suite – Functionality to make it easier to add new features to MiDataHub, including agreement, config page, permissions, etc. | 3/18 to QA
Data Exchange – Functionality to allow districts to opt-into sending data to a central exchange for common solutions such as MiRead | 3/15 to ST
CSV Imports for STAR Assessments – Ability to import standard CSV file from Renaissance STAR | 3/15 to QA
ODS/API Version Upgrade from 2.0 to 2.4 – Minor changes to Ed-Fi environment | 3/15 to QA
Enhancements to Custom Export Tool – Query Bank and more than 2 years capability | 3/15 to DV
Display API/Inbound Statistics – Show on the cockpit page the usage information for the API for any API integrated connection, including error log details of errant transactions | 3/15 to DV
Power BI Dashboard Data Configuration – Create data flow to drive monitoring dashboard | 3/31 to DV
OneRoster API ‘write’ functionality – Support IMS Global OneRoster right for gradebook data. May eventually support grade passback to SIS gradebooks from LMS. | 4/30 to DV

## Slide 18: Features next up for development
Feature | Timeline
Username Creation for Account Generation – Ability to specify rules to create username values by formula (ie. First 8 of Last name with first 3 of First name). | Q1 Start
CSV Integration for SWS – Ability to load discipline referral data from SWIS via SDEX/DataLink export | Q1 Start
One Statewide Hub – Begin work to consolidate the data layer into a single database with all districts, replicated for redundancy, performance and high availability | Q2 Start
Alerts/Notifications Framework – Ability to create notifications around rules set up in the environment. Data freshness, missing data, MSDS error check, etc. | Q2 Start
Upgrade Ed-Fi ODS/API from v 2.4 to v3.x – Major update to Ed-Fi environment, which will require vendor side changes. Brings us up to latest version. Parallel run with v2.4 | Q2 Start

## Slide 19: Student Snackpack, Lunchbox, Backpack
Ability to access SoM data collected by CEPI for newly enrolled students
Triggered after UIC lookup
Snackpack – Target for Fall 2019. Looking to include most important data to get to districts for new enrollees. Most recent prior enrollment and program flags (SE, LEP, Title 1, Homeless, etc.)
Lunchbox – More extended and historical data
Backpack – Extended further with both CEPI and data from other MiDataHub districts (full CA-60) where possible
Workgroup anticipated this functioning like the UIC lookup

## Slide 20: Problem Statement
Status Quo:
Districts need to know what services students are eligible for when they enroll.
This information is not readily available as it is not received in a timely fashion from the previous district and/or parents do not know.
The Michigan Student Data System can mitigate this issue to some extent but with notable limitations.
Bottom line:
Students may not get services they’re entitled to in a timely manner.

## Slide 21: The Solution: Portable Student Records
Backpack
Lunchbox
Snack-Pack
Snack-Pack Question: What information must you have to quickly enroll a child in the appropriate combination of services?

## Slide 22: Variations of Portable Student Records
Backpack
Electronic CA-60
Contains some data not collected by CEPI/MDE
Lunchbox
Information not necessary at the time of enrollment, but still desired
Historical student records from CEPI’s longitudinal data system
Snack-Pack
Contains critical information necessary at the time of student enrollment
Services that must legally start within a specific timeframe (e.g., 30 days for IEPs)

## Slide 23: Snack-Pack Timeline
Focus | Timeframe | Deliverable
Requirements Gathering | Nov – Dec 2018 | Final list of data elements included in the snack-pack; Understanding of how data will be consumed
CEPI Development | Jan – Feb 2019 | Snack-pack view and infrastructure for transmitting data
MiDataHub Development | Feb – Apr 2019 | Necessary data fields and infrastructure to send, receive, store, and display data
SIS Vendor Development | Apr – June 2019 | System features and reports to display the data
District Pilot | July 2019 | Pilot district confirmation of desired functionality
Live | Aug 2019 | At least one SIS vendor has completed development, testing, and is in production
Our collective learning throughout this process will inform efforts to pilot & launch the lunchbox and backpack projects in the 2019-2020 school year (or beyond!)

## Slide 24: New AND updated Integrations

## Slide 25: Product Catalog

## Slide 26: Integration SCOPE

## Slide 27
Impact | Discovery | Build | Pilot/POC | Production
High | Google Classroom School Messenger College Board SAT/PSAT | Illuminate DNA, ISE, SIS Munetrix NWEA Rostering PCG EasyIEP PowerSchool SE Delta Math | Algebra Nation Follett Destiny KRA MiRead MiStrategyBank MiDataExchange | All SIS Integrations Career Cruising Eidex MealMagic MiLearn M-STEP Loading NWEA Assessment Load SAS EVAAS UIC Lookup
Medium | Imagine Learning Edgenuity | Acadience CSV Import Curriculum Associates – iReady HMH Think Central | Acadience Rostering | BrightArrow Alert Discovery Education
Low | 3D Bear BrainPop Classcraft Cloubi Cloudbraining Greenlight Credentials iStation LeaRn | CatchOn Kickstand | Mastery Connect Spotlight Symbaloo | USA Scheduler

## Slide 28: Integration items
Mastery Connect
  First Ed-Fi Certified Assessment Vendor
  Used some in Michigan, but broadly in other states
  Presentation on data use in Education at MSU, with Ed-Fi Alliance and Indiana InSite Project
  https://www.masteryconnect-staging.com/michigan/ to register
OneRoster
  Working with IMS Global on certification of OneRoster API
  Follett Destiny to pilot OneRoster API Connection
  Discovery Learning working with more districts
  Microsoft to Pilot School Data Sync with Fremont Public Schools
Single Sign-On Configuration (for MiRead and others)
  Documentation: https://www.midatahub.org/documentation/vendor-support-information/miread/

## Slide 29: Actionable Data Update
Tom Johnson, Actionable Data Manager

## Slide 30: MiRead Pilot Districts – fall 2018
MiRead Pilot Districts
Colon Community Schools
Dearborn Public Schools
Ferndale Public Schools
Kaleva Norman Dickson Public Schools
Lawrence Public Schools
Mason County Eastern
Melvindale Northern-Allen Park Public Schools
Three Rivers Community School
Van Buren Public Schools

## Slide 31: MiRead

## Slide 32: MiStrategyBank

## Slide 33: MiCIP
Michigan Integrated Continuous Improvement Process
Working with Michigan Collaboration Hub (MiCH) on development of tool
Goal: To provide districts with a streamlined and integrated process and system for:
  Diagnosing needs in support of educating the whole child
  Creating a high-quality plan that focuses on the systems and supports that districts need to implement a whole-child continuous improvement plan, and
  Identifying how to use various funding streams and grants to implement that plan
Will use data from MiDataHub, MI School Data, and other state sources
Wireframes in process

## Slide 34: Mi School Data Redesign Update
Tim Davis, Project Manager

## Slide 35: Mi School Data Redesign Status
Continuing to work on Discovery via stakeholder interviews to cull out needs in the redesign of the MISchoolData web portal.
Working in concert with the team that is Modernizing the Statewide Longitudinal Data System (SLDS) to align the standards within with the CEDS (Common Education Data Standards) system.
This alignment will then feed the MISchoolData Portal and push state level data out in a common platform.
Pushing data out in forms that are customizable is the goal, to allow districts to make data informed decisions.

## Slide 36: Q&A