## Slide 1: Michigan Data Hub Vendor Update, April 2019
Don Dailey, Data Hub Project Manager – Kevin Bullard, Data Hub Integration Support Manager
Dirk Bradley, Operations Manager – Tom Johnson, Actionable Data Manager – Anne Crylen, Vendor Relations

## Slide 2: Agenda
Welcome
MiDataHub status update (Don)
Vendor Manager Updates (Anne)
  Review Integration Process
  Product Catalog Updates needed
  Next steps: Vendor Portal
Technical Topics (Don)
Call for Vendor Issues to Discuss

## Slide 3
Current Participation
2646
SIS
Food
MiLearn
Dashboards
5.9
Systems Integrated per District
 | Live | In-Process | Total
Districts | 449 | 177 | 626
Districts % | 51% | 20% | 71%
Headcount | 1,096,590 | n/a | n/a
FTE | 979,329 | 223,204 | 1,202,535
FTE % | 64% | 15% | 79%

## Slide 4: Product Catalog
  We need your updates!

## Slide 5: Integration Process: Scope of Support

## Slide 6: Technical Topics
Revised Ed-Fi v2.4 and 3.x Timeline
Updated Identities API document available
State Reporting Progress
Development Items of Interest

## Slide 7
Timeframe | Task
5/4/2019 | QA Push – Ed-Fi - 2.4
5/3/2019-5/24/2019 | QA Testing and Stabilization– Ed-Fi – 2.4 QA
5/25/2019 | ST Push Ed-Fi 2.4
5/25/2019-6/7/2019 | ST Testing and Vendor Confirmation/Testing – Ed-Fi
6/8/2019 | Production Push Ed-Fi 2.4
6/15/2019 | QA Initial Push (AWS) 3.1
6/15/2019 – 7/12/2019 | QA Testing and Stabilization
7/13/2019 | ST Initial Push (AWS) 3.1
7/15/2019 | ST Opening of Swagger and test instances for Vendor use
August 2019 – dates TBD | ST Vendor Check-in
Fall 2019 – multiple dates TBD | ST First round vendor validation/certification
Winter 2019/2020 – multiple dates TBD | ST Second round vendor validation/certification
Spring 2020 – multiple dates TBD | ST Third round vendor validation/certification
Early Summer 2020 | End of K-12 academic school year
End of June 2020 | Wrap all 2020 School Year processing
July 2020 | Conversion of 2.4 Assessments to 3.1
July 2020 | Production Push Ed-Fi 3.1
August 2020 | Final Vendor Confirmation/Rollover to 3.1
Revised Timeframe – Ed-Fi 2.4 and 3.1

## Slide 8: Updated Identities API Document Available (aka UIC Services)
On the Vendor Resources Page
  www.midatahub.org > Support > Vendor Resources
The UIC service now includes entity identifiers on some requests and responses. It is important to note that the underlying data types may cause unexpected differences in formatting. For instance, the Michigan Educational Entity Master (EEM) records school entity identifiers as 5-character strings, many of which may be padded with leading zeroes (e.g., "01234"), while the Ed-Fi ODS SchoolId is stored as a numerical data type, thus not including a leading zero (e.g., 1234).

## Slide 9: State Reporting (MSDS) Progress
Mapping and Views
  Creating mapping for EarlyReadingDeficiency component
  One district per SIS auditing views for each component
  Correcting issues identified in auditing as well as those identified by vendors
File Generation – Functional – Identified 9 schema issues and working to resolve
Comparison Tool – Timeouts on loading district files generated from SIS systems. Working to resolve
Rules Engine – Functional. Adding new rules as CEPI sends them

## Slide 10
Development Items of Interest
Feature | Timeline
Username Creation for Account Generation – Ability to specify rules to create username values by formula (ie. First 8 of Last name with first 3 of First name). | 4/30 to DV
OneRoster API ‘write’ functionality – Support IMS Global OneRoster right for gradebook data. May eventually support grade passback to SIS gradebooks from LMS. | 4/30 to DV
One Statewide Hub – Begin work to consolidate the data layer into a single database with all districts, replicated for redundancy, performance and high availability | Q2 Start
Alerts/Notifications Framework – Ability to create notifications around rules set up in the environment. Data freshness, missing data, MSDS error check, etc. | 5/15 to DV
Display API/Inbound Statistics – Show on the cockpit page the usage information for the API for any API integrated connection, including error log details of errant transactions | 5/1 to QA
Vendor Portal – Create ability for vendors to log into a page, update product details, and view customer connection information. | Q3 Start

## Slide 15: Vendor Items for Discussion

## Slide 16
More Information:
Michigan Data Hub
Kalamazoo RESA, Fiscal Agent
1819 E. Milham Road
Portage, MI 49002
Don Dailey Dirk Bradley Kevin Bullard Tom Johnson
Project Manager Operations Manager Support Manager Actionable Data Manager
Cell: 269-217-4427 Cell: 269-267-8632 Cell: 269-910-5343 Cell: 231-383-2668
Don.Dailey@kresa.org dirk.Bradley@kresa.org Kevin.Bullard@kresa.org tom.johnson@kresa.org
Anne Crylen
Vendor Relations Manager
Cell: 312-888-0488
Anne.Crylen@midatahub.org
http://www.midatahub.org